## Slide 1: Scrum-agile & waterfall
Choyce Reynolds
CS-250-15998
Professor Konishi
June 21, 2026

## Slide 2: Agile roles
Product Owner:
Communicates with clients and users
Develops the Product Goal
Adds items to the backlog, as well as orders and updates items within the backlog
Receive feedback from clients and stakeholders
Provides updates to the rest of the team when changes have been made to project.
Maximizes the value of the product by determining what goes into it.
(Scrum Alliance, n.d.)
Scrum Master:
Serves as a coach for the team and organization on Scrum practices
Removes any impediments that the team may be experiencing
Initiates team Scrum events such as Sprint Planning, Daily Scrum, and Sprint Review,
Encourages the team on being self-organized and to collaborate continuously.
(Scrum Guide, n.d.)
Developer:
Create user stories
Build and test the product
Serve as the individuals that create the end-product that goes to the client

## Slide 3: Agile Phases in SDLC
Requirements and Analysis
  Gathering and prioritized requirements
  Stakeholder collaboration and backlog refinement
  Determining essential features
  Early risk assessment
Project Planning
  Formation of teams
  Defining timelines and essential goals
  Setting up essential resources
  Creating prototypes for visualization
Design
  User stories translated into technical tasks and breaking them down into smaller tasks
  Creating of system diagrams
  Early designs help validate concepts and make refinements before development begins
Coding and Implementation
  Code is continuously written and refined
  Collaborative programming and peer reviews ensure changes are implemented efficiently.
Testing
  Unit, integration and regression testing ensure changes do not affect functionality
  User expectations are met by conduction User Acceptance Testing
  Software increment stability it tested using Continuous testing
Deployment
  Deployment is frequent and incremental, providing users with continuous improvements
  Automated deployment minimizes downtime
  Users receive training to ensure they understand the product
Maintenance
  Product performance is tracked
  User feedback is gathered
  Teams continue to push out incremental updates
  Post deployment support for long-term reliability
  (KMS Technology, 2025).

## Slide 4: Waterfall method
The Waterfall Method:
Is well structured and easy to manage
Detailed planning for each phase
Highly predictable
Structured phases
Phases must be completed before the next phase can begin
Detailed documentation during each phase
Users feedback comes at the end of the cycle
(GeeksforGeeks, 2026).
How would using Waterfall have been different?
The main difference would have been noticed when SNHU Travel wanted to change directions after development had begun. With Scrum-Agile, we were able to adjust the product backlog to compensate for the change and still deliver the final product on time. If we had been using a Waterfall method, there would have little room to compensate the change. Detailed planning takes place at the beginning of a project using Waterfall, so each phase has already been strictly planned to meet the timeline. If a change would have been introduced unexpectantly, and we were using the Waterfall Method, we would not have been able to compensate as efficiently. This would have resulted in either the change not being implemented, or the timeline for release to be delayed.

## Slide 5: Waterfall or agile approach
When to use Waterfall:
Requirements are well defined
Minimal changes are expected
Risks are well known
Limited resources
The project must comply with strong regulations
(GeeksforGeeks, 2026).
When to use Agile:
Requirements may change
Changes are expected
There are unknown risks
Clients want regular feedback
Why was Agile the correct approach?
Scrum events such as Daily Scrum and Sprint Planning kept the entire team on the same page regarding project progress
Strong communication ensured timely management of complications
Changing requirements throughout the project
The product backlog gave the team the flexibility to manage changes when they were presented
Feedback at the end of each sprint allowed the team to modify practices to benefit the next sprint.

## Slide 6: References
GeeksforGeeks. (2026, January 15). Waterfall model in software engineering. GeeksforGeeks. https://www.geeksforgeeks.org/software-engineering/waterfall-model/
KMS Technology. (2025, December 23). 7 key phases of the Agile software development life cycle. KMS Technology. https://kms-technology.com/blog/key-phases-of-agile-software-development-life-cycle/
Scrum Alliance. (n.d.). The Scrum Team Roles and Accountabilities. Scrum Alliance. https://resources.scrumalliance.org/Article/scrum-team
Scrum Guides. (2020). The 2020 Scrum Guide. Scrum Guides. https://scrumguides.org/scrum-guide.html#scrum-master